# NovaTrade 3.0 — Phase 5 Roadmap

Vault Intelligence & Policy Engine

# 🎯 Purpose

Evolve NovaTrade from mechanical autonomy to policy-driven intelligence. Phase 5 introduces a Vault Intelligence layer that tracks ROI/unlocks and a Policy Engine (Ash) that decides when to rebuy, how much exposure to allow, and how to rotate—while logging every decision to the Council Ledger.

# ✅ Outcomes

• Automated rebuy decisions based on ROI drawdowns, unlock schedules, and liquidity constraints.

• Policy validation before any command is enqueued (capital caps, risk tiers, venue/quote constraints).

• Daily Vault Intelligence digest (Telegram + Sheets): candidates, reasons, and actions.

• Full audit trail: signal → policy → command → receipt with provenance.

# 🏗️ Architecture Additions

New modules and endpoints (all drop-in and consistent with Phase 4 patterns):

• vault_intelligence.py — computes per-asset metrics (roi_1d/7d, unlock_days, memory_score).

• policy_engine.py — validates intents against Council policy (YAML/JSON).

• rebuy_driver.py — reconciles Vault Intelligence with policy to generate BUY/SELL enqueues.

• bus: /api/policy/validate (optional) — dry-run validation endpoint for UI/tests.

• sheets: 'Vault Intelligence' tab + updates to 'Scout Decisions'/'Trade_Log'.

# 🧠 Data Model (Vault Intelligence)

Each asset has a computed state updated on a schedule:
{ token, venue_candidates, price, roi_1d, roi_7d, roi_30d, memory_score, unlock_days, rebuy_ready, liquidity_usd, min_notional, last_action_ts }

# 🧭 Policy Config (Ash)

Default policy file `policy.yaml` (editable without redeploy):

policy:
  max_per_coin_usd: 25
  min_quote_reserve_usd: 10
  min_liquidity_usd: 50000
  allow_leverage: false
  rebuy_if_roi_drawdown_pct: 15
  cool_off_minutes_after_trade: 30
  prefer_quotes:
    BINANCEUS: USDT
    COINBASE:  USDC
    KRAKEN:    USDT
  venue_order: [BINANCEUS, COINBASE, KRAKEN]

# 📅 Execution Plan (2–3 weeks)

## Week 1 — Foundations

• Implement vault_intelligence.py: read Sheets (ROI, Unlocks, Rotation Memory) and compute per-asset scores.

• Add /api/price (Bus) or thin price adapters inside Edge executors for spot price sampling.

• Write to 'Vault Intelligence' sheet (token, roi_7d, unlock_days, memory_score, rebuy_ready).

• Unit tests for metric math and unlock parsing.

## Week 2 — Policy Engine & Rebuy Driver

• Implement policy_engine.py: load policy.yaml; expose validate(intent) → (ok, reason, patched_intent).

• Implement rebuy_driver.py: diff current balances vs. target exposure; produce order intents.

• Bus enqueue integration: signed HMAC /ops/enqueue calls with pair/quote guard and min-notional clamps.

• Daily Vault Digest: Telegram summary of candidates and actions.

## Week 3 — Hardening & Governance

• Kill-switch + dry-run flag for rebuy_driver (ENV: REBUY_MODE=dryrun|live).

• Backtest harness (optional): play recent prices to validate drawdown triggers.

• Council review workflow: write intents to 'Policy Review' sheet if REVIEW_MODE=on.

• Finalize Ledger Entry: Phase 5 Completion.

# 🔌 Interfaces & Env

• BUS: POLICY_FILE=policy.yaml, REQUIRE_HMAC_POLICY=1 (if exposing /api/policy/validate).

• EDGE/BUS shared: OUTBOX_SECRET (already used), PAIR_GUARD_MODE=rewrite.

• REBUY_MODE=dryrun (default), can flip to live after validation.

• SHEET tabs: 'Vault Intelligence', 'Policy Review' (optional), extend 'Trade_Log' if desired.

# 🧪 Core Flow Pseudocode

assets = scan_sheet()
state = compute_metrics(assets)
candidates = [a for a in state if a.rebuy_ready]
for a in candidates:
    intent = make_intent(a)  # venue, symbol, side=BUY, amount_quote
    ok, reason, patched = policy.validate(intent)
    if ok:
        enqueue(patched)
        log_to_sheet(intent, reason, 'enqueued')
    else:
        log_to_sheet(intent, reason, 'rejected')

# ✅ Completion Criteria

• At least one fully autonomous rebuy completed end-to-end with policy approval.

• Daily Vault Intelligence digest shows candidates, reasons, and executed intents.

• Policy edits via policy.yaml reflected without redeploy.

• All actions logged to Sheets and Receipts with provenance.